## Slide 1: Project: Cerner
Goal:Business Team-
1. Major market research.
2. Project management.
Overall goal: Complete all the must haves at a minimum for an
educational app that we hope to have on the market by the end of the semester.
Date:
Overall Status:
Tailwinds:
1. Successful first meeting to kick off this semesters Cerner Project
2. We successfully planned out all the rest of the meeting dates for the semester
Headwinds:
1. Time. We only have 10 weeks to accomplish everything.
2. We aren’t quite starting completely over but we are taking a few new pivots.
Next Steps:
Monday we are meeting to discuss what we want done for each two week segment for
the rest of the semester.
2. Decide exactly what we want for this app. 2/1/2013

## Slide 2: Project: Cerner
Goal:Business Team-
1. Major market research.
2. Get the app marketed.
Overall goal: Complete all the must haves at a minimum for an
educational app that we hope to have on the market by the end of the semester.
Date:
Overall Status:
Tailwinds:
1. Successful meeting on Wednesday
2. Clear goals for each strand of the team for the rest of the semester
Headwinds:
Getting everything done on time will be a challenge
The game is taking a new pivot to rock climbing
Next Steps:
Refine the sprint log-make major milestones
Get the app in playable state in order to improve it and
do some market research 2/14/2013

## Slide 3: Project: Cerner
Goal:Business Team-
1. Major market research.
2. Get the app marketed.
Overall goal: Complete all the must haves at a minimum for an
educational app that we hope to have on the market by the end of the semester.
Date:
Overall Status:
Tailwinds:
1. Have a prototype app ready for testing.
2. Have our major milestone deadlines.
Headwinds:
A time setback due to all the snow days.
Lack of communication and not enough updates on Basecamp.
Next Steps:
Get a test group to do some market research on the app.
Get feedback on app and revise it accordingly.
3/8/2013
Dalton, Kody, Alex

## Slide 4: Project: Cerner
Goal:Business Team-
1. Market research.
2. Get the app marketed.
Overall goal: Complete all the must haves at a minimum for an
educational app that we hope to have on the market by the end of the semester.
Date:
Overall Status:
Tailwinds:
1. First version of app completed.
2. Tested the app to ages 6-1. Now have good, recorded feedback.
Headwinds:
After receiving feedback the app needs a few changes and only have a few
weeks left to have a final version.
2. Mixed feedback based on ages.
Next Steps:
Update the app and based on what the kids liked and didn’t like.
Get a final version of the app done.
4/10/2013
Dalton, Kody, Alex